***Contract***

*Please read the agreement carefully. We recommend that you have this contract reviewed by your own qualified legal counsel.*

* **The acquirer is expected to be available during the weekdays during office hours, in case contact needs to be made.**
* **The acquirer is expected to deliver web page content\* within one week after contract signing.**
  + **\*Web page content includes: company photo, company background, testimonial quotes, contact information for the contact form.**
* **Changes in the functional requirements can only be made upon agreement with the supplier (Ashmouth Technologies).**
* **The supplier is obliged to inform the acquirer if deadlines are expected to not be met.**
  + **If the system is not delivered on time a fine of 1,000 SEK for every day after the deadline should be payed to Rainbow Software.**
* **The system is deemed complete when the system passes acceptance tests created by the acquirer.**
* **Documentation is delivered in its entirety at final delivery date.**
* **No charge will be made for minor changes\* of the web page**
  + **\*Minor changes entails: text changes, font changes, color changes and bugfixes.**
  + **\*Minor changes will be made for free for up to one month after delivery.**
* **Cost for major changes are decided between the acquirer and the supplier, depending on the size of the change and therefore implementation time.**
* **All personal and company information supplied by the customer to the supplier will be handled as confidential according to current law.**
* **Outline of the webpage can not be provided by the supplier to another company until after the system has been delivered to Rainbow Software.**
  + **Breach of confidentiality will be punished to the full extent of the law.**
* **The full cost of the system is 100 0000 SEK as previously agreed.**
  + **Additional costs for extension of system is added depending on size of addition.**
* **Training costs starts at 200 SEK per hour.**
* **The full payment of the system will be provided at delivery date and contract sign off(preliminary date oct. 14)**
* **At this time, additional costs connected to the development will also be payed in full.**
* **The supplier will hold no intellectual property of the system.**
* **After contract sign off the customer is the sole owner and holder of the intellectual property.**
* **In event of social or environmental disaster and / or catastrophe\* the supplier is not to be held accountable for any impact, big or small, that this has on the final state of the system.**
  + **\* Catastrophe entails: Earthquake, tsunami, nuclear war, alien invasion, ragnarok, planetary destruction and any other unforeseen circumstances.**
  + **If one of the parties is not of right mind at signing, the contract is nullified.**

***Jenny Karlsson Alexander Lindfors  
Rainbow Software CEO Ashmouth Technologies CEO***

***Acquirer's signature****: \_\_\_\_\_\_\_\_\_\_\_\_\_* ***Supplier’s signature:*** *\_\_\_\_\_\_\_\_\_\_\_\_\_\_*

***Location****:\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_* ***Location:*** *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*

***Date:*** *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_* ***Date:***  *\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_*